**Задание 4**

* Подготовить **TRR**

**Test result report**

**Web-form**

**03.09.2022-03.09.2022**

**Test team:**

|  |  |  |
| --- | --- | --- |
| **Name** | **Position** | **Role in the project** |
| Andrei Barycheuski | tester | Basic check of web-form, creation of check-list and test-cases, creation of test plan, functional testing |

**Testing process description:**

Test environment: ОС Windows 10 build ver.1.

Test Level: System testing.

Test types used: Functional (smoke, critical path) testing.

All test scenarios where created based on customer requirements using black-box testing techniques.

All tests performed manually, execution details see at this paper

**Summary:**

For the reporting period **tasks done**:

1. Created general checklist for 26 idea
2. Test-cases writing (11 out of 26)
3. Test-cases testing (11 out of 10):

Passed – 2;

Failed – 9;

**Test Status: Red**

**Test Analysis:** There are 13 bugs found this week, including 10 of major severity. The number of bugs seems to be more than expected at the current stage of the project (13 bugs for 11 test-cases).

**Plans for next week:** receive build ver.2, start smoke testing execution of bild ver.2.

**Problems:** Smoke testing for Win7 and WinXP didn’t start as far as we don’t have equipment with such OS**.**

**Risks:** Due to the lack of necessary equipment anda great number of bugs for Win10 we have a risk for PROD deployment delay.

**Testing timetable:**

|  |  |  |  |
| --- | --- | --- | --- |
| Tester | Date | Description | Duration |
| Andrei Barycheuski | 03.09.2022 | Сreation of chek-list and test-cases | 1.5 hours |
| Andrei Barycheuski | 03.09.2022 | Conducting of test and preparation of bug reports | 1.5 hours |

**Recommendations**:

Due to the fact that incorrect reflection of numbers "5", "6" and "9" in I/O field upon pressing as well as disappearance of button "8" after first pressing in app screen don't allow to start critical path testing, I would recommend to focus on corrections for basic functionality first and only then proceed with new features development.

**New bugs found:**

|  |  |  |  |
| --- | --- | --- | --- |
|  | ID | Title | Severity |
|  | B1 | Mandatory field «E-mail» is missed in the form | Critical |
|  | B2 | Field «Year of ending University» is not like 3 separate fields | Critical |
|  | B4 | Selection of the marriage status from the list is unavailable | Critical |
|  | B5 | Fields 6-8 are not connected | Critical |
|  | B6 | No massage on successful registration and entering personal cabinet | Critical |
|  | B8 | Upon registration field “Foto” is not mandatory | Critical |
|  | B11 | Fields country, region, city, login, foto are not mandatory | Critical |
|  | B12 | Successful registration of user with spaces as a value of fields and number entered in field date of birth | Critical |
|  | B7 | Upon registration field “Father name” is mandatory | Major |
|  | B10 | Correct data in fields 6-8 don’t save when there are incorrect data in other mandatory fields | Major |
|  | B3 | No marks for mandatory fields are available | Major |
|  | B9 | Upon pressing clear button the form didn’t get default settings | Medium |
|  | B13 | Login can be used as a password for the identification of the user | Medium |

**All bugs statistics:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Status** | **Quantity** | **Severity** | | | |
| **Critical** | **Major** | **Medium** | **Minor** |
| Submitted | 13 | 8 | 3 | 2 | 0 |